Palm Worth, Inc.

Emergency Special Meeting

November 17, 2023

Palm Worth Clubhouse

1. CALL TO ORDER:

Meeting called to order by Juanita Leary at 1:02pm

2.  ROLL CALL:

Board members present were Juanita Leary, Sue Apostolico, Jim Curtis, Rusty Moran, Louis Lesssard and Glenn Keller.  MaryAnne O’Bryan was excused.

3.  PRESENTATION OF ROOF PROPOSALS:

Juanita Leary said the sole purpose of the meeting was to present and review the roof proposals and the bids submitted.

She presented the roof proposal of $547,901.54 from Best Roofing.  The new roof would have a 20 year warranty, new roof hatches, scuppers and walking pads.  An impenetrable cover board would also be installed between the insulation and the roof cover.  She reported that Best Roofing was a large company and always answered the phone when she called.

She presented the roof proposal of $574.039.00 from ACC Mastercraft.  Their roof would have a 10 year warranty, they are a smaller company and it takes them sometimes 2 weeks to respond to her phone calls.  They would be installing a fiber board between the insulation and the roof cover.  There would also be an additional cost for rental equipment.

She asked if there were any questions from the shareholders in attendance.  There were no questions.  Glenn Keller made a motion to select Best Roofing as the new roofing contractor and that a stipulation of the contract is that it should be finished by March of 2024.  Sue Apostolico seconded.  All were in favor.

Juanita said that a 10% down payment is required and would be made from the reserve account.  A special assessment will be needed for the balance of the contact.

ADJOURNMENT:

Sue Apostolico made a motion to adjourn the meeting.  Jim Curtis seconded.  All were in favor.  The meeting was adjourned at 1:30 pm.

Andrew Miller,                                                                            Sue Apostolico,

Property Manager                                                                      Secretary