Hello to all owners,

As you all know, the summer maintenance season is well underway with the east staircase and other projects.  Waterfront has extended their stay due to the stairs needing more repairs than anticipated. We expect the stair project to continue through the rest of June.

For those of you in stack 7 and 14, once Waterfront is done with the staircase, we will need to repaint the walkways due to paint splatters from the wall paint. We will keep you informed as access will be limited.

Ponds:

After a detailed cleaning, Kevin discovered the ponds needed to be painted again.   While doing the cleanup Kevin discovered some electrical issues, the motor and light had failed. Kevin is working on the repairs.

Other items:

The north staircase is currently getting scraped in preparation for painting the floors.

The electricians have been out to provide proposals to repair the electric wire on the clubhouse.

A company called Leak Detector has been out to provide a proposal to discover the cause of water intrusion into some porches from the HVAC chase.

David continues his training on cleaning the bathrooms, laundry room and elevators. He is also receiving training on how to do minor stucco repairs, including caulk repairs.

Sullivan Company came out to determine why we had low water or no pressure for two mornings. They came out did some minor repairs and reset the computers.

I have been continuing to work on the 2024 Audit and the office hard drive had failed and been replaced with a new hard drive. I reinstalled all the office computer programs from scratch. I scheduled the appointments with the contractors mentioned above.

The above-mentioned list does not represent all that has taken place. A more comprehensive list with all that has taken place would be cumbersome. Please call or email the office with any questions or concerns. We will continue to provide updates in a timely manner.

Sincerely,

Mike Guzman & Palm Worth Maintenance